# TeamFlow Pro — Master Learning & Development Schedule (Sample Documentation)

This sample document presents a comprehensive roadmap for learning fundamentals, building microservices, mastering AI integrations, and deploying TeamFlow Pro — a scalable, AI‑powered, microservices-based collaboration platform.

## 1. Vision & Objectives

TeamFlow Pro is designed as a full-stack, AI-first SaaS platform. The objective of this plan is to grow from basic MERN knowledge to an industry-ready full stack + backend + AI engineer with a strong system-design mindset.

### Key Goals

- Master JavaScript, TypeScript, SQL, MongoDB, Redis, RabbitMQ, Docker, and Next.js.

- Learn polyglot persistence with PostgreSQL + MongoDB.

- Understand and implement microservices & event-driven architecture.

- Build real-time chat, Kanban boards, RBAC, and AI-powered features.

- Deploy using GitHub Actions + Docker + EC2.

- Develop system design reasoning, debugging ability, scalability thinking, and clean coding practices.

## 2. Learning Philosophy

Each phase follows an iterative cycle:

- Learn the fundamentals (theory + short curated videos)

- Build a small feature applying the fundamentals

- Test the feature (unit + integration)

- Document the feature (README + design notes)

- Push to GitHub with clean commits

- Reflect & revise (improvement + interview preparation)

This Agile‑like cycle ensures constant learning, implementation, and confidence-building.

## 3. Foundational Topics

Below are the complete foundational learning topics with curated YouTube resources (5–15 minutes each). These fundamentals are essential for Week 0–1 before beginning any microservice or advanced feature.

### 🌱 Week 0–1 — Core Foundations (Learn FIRST)

## 3.1 JavaScript Fundamentals (Critical Revision)

Focus Areas: - Event Loop - Closures - Promises & async/await - Prototypes

🎥 Recommended Videos - JS Event Loop (10 mins): https://www.youtube.com/watch?v=cCOL7MC4Pl0 - Closures Explained (8 mins): https://www.youtube.com/watch?v=1JsJx1x35c0 - Prototypes Explained (12 mins): https://www.youtube.com/watch?v=XskMWBXNbp0

## 3.2 TypeScript Basics

Focus Areas: - Interfaces, Types - Generics - Utility Types - Typing functions & modules

🎥 Recommended Videos - TypeScript for Beginners (9 mins): https://www.youtube.com/watch?v=ahCwqrYpIuM - Interfaces vs Types (5 mins): https://www.youtube.com/watch?v=zQnBQ4tB3ZA - Generics (10 mins): https://www.youtube.com/watch?v=rb1GWqCJid4

## 3.3 SQL Fundamentals (PostgreSQL)

You MUST understand these before Prisma: - Primary/Foreign Keys - JOIN Types - Indexing - Transactions & ACID - Query Planning Basics

🎥 Recommended Videos - SQL Joins (10 mins): https://www.youtube.com/watch?v=9yeOJ0ZMUYw - Indexes in SQL (7 mins): https://www.youtube.com/watch?v=pCYMigA0oOU - Transactions Explained (10 mins): https://www.youtube.com/watch?v=NbZ4dx-vPmg

## 3.4 MongoDB Fundamentals

Focus Areas: - Documents & Collections - Indexing - Embedding vs Referencing - Write Patterns - Cursor Pagination

🎥 Recommended Videos - MongoDB in 10 Minutes: https://www.youtube.com/watch?v=-56x56UppqQ - MongoDB Indexes (12 mins): https://www.youtube.com/watch?v=iIuH5h0sxY8

## 3.5 Redis Fundamentals

Focus Areas: - Key-Value Storage - Pub/Sub - Lists, Sets, Hashes - TTLs & Expiry - Why Redis is extremely fast

🎥 Recommended Video - Redis Explained (10 mins): https://www.youtube.com/watch?v=Hbt56gFj998

## 3.6 RabbitMQ Fundamentals

Focus Areas: - Producer / Consumer - Queue - Exchange - Routing Keys - Reliable Messaging

🎥 Recommended Video - RabbitMQ Basics (10 mins): https://www.youtube.com/watch?v=deG25y_r6OY

## 3.7 Networking & System Design Fundamentals

Focus Areas: - HTTP vs TCP - Latency vs Throughput - Load Balancers - CAP Theorem - Stateless vs Stateful

🎥 Recommended Videos - HTTP in 7 Minutes: https://www.youtube.com/watch?v=iYM2zFP3Zn0 - Stateless vs Stateful (8 mins): https://www.youtube.com/watch?v=z1C3ZkVK71Q - CAP Theorem (10 mins): https://www.youtube.com/watch?v=k-Yaq8AHlFA

## 3.8 Docker Fundamentals

Focus Areas: - Containers vs VMs - Images & Layers - Docker Networking - Docker Compose for multi-services

🎥 Recommended Videos - Docker in 7 Minutes: https://www.youtube.com/watch?v=gAkwW2tuIqE - Docker Compose Basics (10 mins): https://www.youtube.com/watch?v=HG6yIjZapSA

## 4. 8-Phase Optimized Project Roadmap (Week 0–1)

These fundamentals are required before working with microservices or large-scale architecture.

### Core Foundations

- JavaScript (event loop, closures, promises)

- TypeScript basics (types, interfaces, generics)

- SQL basics (joins, indexing, transactions)

- MongoDB basics (documents, indexing, pagination)

- Redis basics (cache, pub/sub, data structures)

- RabbitMQ basics (producer/consumer architecture)

- Networking fundamentals (HTTP, TCP, latency)

- Docker basics (images, containers, networking)

### Deliverables

- Basic practice exercises

- Notes on SQL, TS, Mongo, Redis

- “Foundations” GitHub folder with examples

## 4. 8-Phase Optimized Project Roadmap

Below is the compressed, highly optimized 8-phase roadmap that integrates fundamentals → implementation → testing → deployment and now includes learning materials + curated YouTube links for each phase.

### Phase 1 — Project Setup + Monorepo (Week 1)

What You Learn - Docker basics - Monorepo structure - Local dev infrastructure (Postgres, Mongo, Redis, RabbitMQ) - Basic Next.js layout

Learning Material - Docker in 7 minutes (Fireship): https://www.youtube.com/watch?v=gAkwW2tuIqE - Docker Compose basics (10 mins): https://www.youtube.com/watch?v=HG6yIjZapSA - HTTP Basics (7 mins): https://www.youtube.com/watch?v=iYM2zFP3Zn0

Deliverables - Docker Compose setup - Monorepo initialized - Basic frontend placeholder

### Phase 2 — Auth Service + RBAC (Week 2)

What You Learn - TypeScript fundamentals - Express TS backend - Prisma basics - JWT auth + refresh tokens - RBAC foundation

Learning Material - TypeScript for Beginners (Traversy Media, 9 mins): https://www.youtube.com/watch?v=ahCwqrYpIuM - TS Interfaces vs Types (Fireship, 5 mins): https://www.youtube.com/watch?v=zQnBQ4tB3ZA - SQL Joins (10 mins): https://www.youtube.com/watch?v=9yeOJ0ZMUYw - Transactions (10 mins): https://www.youtube.com/watch?v=NbZ4dx-vPmg

Deliverables - Auth service with TypeScript - Signup/Login/JWT/Refresh token - Role-based middleware - Signup/Login UI

### Phase 3 — Workspace Service (Week 3)

What You Learn - SQL modeling - PostgreSQL relationships - Workspace / User join tables - Invitation flows with transactions

Learning Material - SQL Indexes (7 mins): https://www.youtube.com/watch?v=pCYMigA0oOU - Relational Modeling Basics (13 mins): https://www.youtube.com/watch?v=W2Z7fbCLSTw

Deliverables - Workspace CRUD - Invitation system - Workspace switching

### Phase 4 — Chat Service (Week 4–5)

What You Learn - MongoDB schema design - Indexing for scalable chat - Cursor-based pagination - Socket.IO real-time system - Redis pub/sub adapter - Presence system

Learning Material - MongoDB in 10 minutes: https://www.youtube.com/watch?v=-56x56UppqQ - MongoDB Indexes: https://www.youtube.com/watch?v=iIuH5h0sxY8 - Redis Basics (10 mins): https://www.youtube.com/watch?v=Hbt56gFj998 - Stateless vs Stateful (8 mins): https://www.youtube.com/watch?v=z1C3ZkVK71Q

Deliverables - Real-time chat service (Socket.IO + Redis) - Presence tracking - Chat UI (Zustand + Socket events) - Chat history (Mongo + pagination)

### Phase 5 — Boards & Tasks (Week 6)

What You Learn - Drag-and-drop (React DnD libs) - Postgres transactions for card moves - Real-time board updates - Permissions on actions

Learning Material - React Beautiful DnD Crash Course: https://www.youtube.com/watch?v=XF1_MlZ5l6M - ACID Transactions (10 mins): https://www.youtube.com/watch?v=NBZ4dx-vPmg (repeat for reinforcement)

Deliverables - Boards service - Lists/Cards CRUD - Real-time board sync

### Phase 6 — Event-Driven Architecture (Week 7)

What You Learn - RabbitMQ fundamentals - Producer/Consumer model - Dead-letter queues - Retry & idempotency

Learning Material - RabbitMQ Explained (10 mins): https://www.youtube.com/watch?v=deG25y_r6OY - Pub/Sub Basics (Fireship, 5 mins): https://www.youtube.com/watch?v=3T2XM9Zy0yA

Deliverables - Notification microservice - Event schemas - Queue consumers + retries

### Phase 7 — AI Service (Week 8–9)

What You Learn - Embeddings - Vector DBs: Pinecone/Weaviate - Chunking + Document ingestion - RAG (Retrieval Augmented Generation) - AI summarization

Learning Material - Pinecone Vector DB Introduction: https://www.youtube.com/watch?v=tq8Ewxj0xxc - RAG Tutorial Simplified (12 mins): https://www.youtube.com/watch?v=ih9PBGVVOO4 - Embeddings Explained: https://www.youtube.com/watch?v=TZC9CPEuI_k

Deliverables - AI microservice - Vector DB integration - Workspace AI assistant - Chat summarization jobs

### Phase 8 — CI/CD + Deployment + Monitoring (Week 10–12)

What You Learn - Docker multi-stage builds - GitHub Actions pipeline - EC2 deployment via SSH - Nginx reverse proxy - Basic observability (logs/metrics)

Learning Material - GitHub Actions Crash Course: https://www.youtube.com/watch?v=R8_veQiYBjI - Nginx Reverse Proxy in 10 mins: https://www.youtube.com/watch?v=fruXtdSC2YQ - Prometheus & Grafana basics (10 mins): https://www.youtube.com/watch?v=QoDqxm7ybLc

Deliverables - Production Docker images - CI/CD pipeline - EC2 deployment - Monitoring dashboards

## 5. Documentation Practices

Documentation Practices Each phase produces: 1. Feature README 2. Architecture diagram 3. Sequence diagram (if needed) 4. API spec sheet 5. Test plan 6. Deployment notes

This becomes your interview portfolio.

## 6. Interview Preparation Mapping

Each feature maps to a system design topic: - Auth → Stateless/Stateful design, JWT, session security - Workspace → SQL transactions, constraint modeling - Chat → real-time systems, Socket.IO, pagination - Boards → concurrency, consistent updates - Event-driven → queues, retries, decoupling - AI → vector search, embeddings, RAG - CI/CD → DevOps, containers, scaling

## 7. Final Expected Outcome

By the end of the roadmap, you will have: - A fully deployed SaaS with microservices & AI - A deep understanding of fundamentals across databases, systems, networking, and full-stack engineering - Documentation suitable for interviews and resume - A strong cloud, backend, and AI engineering foundation

This sample schedule serves as the official roadmap document for the entire TeamFlow Pro learning and development journey.